ANOMALY DETECTION PLATFORM

Development Specification

Four-model monitoring for logs, source code, network traffic, and server metrics

| Document version | 1.0 |
| --- | --- |
| Status | Implementation baseline |
| Audience | Backend, ML, platform, security, and frontend engineers |
| Prepared | July 26, 2026 |
| Target delivery | MVP in 16 weeks; production hardening in 24 weeks |

Purpose: provide enough product, architecture, data, model, API, security, testing, and operational detail for an engineering team to build the application.

# Contents

1. Executive summary

2. Product scope and success criteria

3. System context and architecture

4. Technology baseline

5. Data ingestion and canonical schemas

6. Model A: log anomaly detection

7. Model B: source-code anomaly and risk detection

8. Model C: network-flow anomaly detection

9. Model D: server-metrics anomaly detection

10. Correlation and incident scoring

11. Application services and APIs

12. User interface

13. Model training and MLOps

14. Security, privacy, and compliance

15. Reliability, scalability, and observability

16. Testing strategy

17. Deployment architecture

18. Repository structure

19. Delivery plan

20. Acceptance criteria

Appendix A. Configuration examples

Appendix B. Reference event payloads

Appendix C. Research references

# 1. Executive summary

Build a security and operations monitoring application that continuously ingests telemetry and code changes, applies four compact specialist models, correlates their findings, and presents explainable incidents to operators. The system must detect deviations from learned normal behavior without relying exclusively on labeled attack data.

| Model | Primary input | Model family | Primary output |
| --- | --- | --- | --- |
| A. Log anomaly | System and application log templates | Small BERT-style encoder | Sequence anomaly score and unexpected events |
| B. Code anomaly/risk | Git diffs, changed functions, static-analysis findings | Distilled CodeBERT-style encoder | Change risk score and risk categories |
| C. Network anomaly | Zeek/NetFlow/IPFIX flow sequences | Small BERT-style flow Transformer | Flow-window anomaly score and unusual peers/services |
| D. Metrics anomaly | Multivariate server and service time series | Compact anomaly Transformer | Point/window anomaly score and contributing metrics |

A fifth component, the Correlation Engine, is deliberately not another large neural model. It combines model scores, deployment context, asset criticality, topology, and deterministic rules into an incident-level risk score. This preserves explainability and permits independent model upgrades.

Key design decision Use one model per modality. Logs, source code, flow records, and numerical time series have different tokenization, sequencing, drift, and evaluation requirements. Sharing the serving platform is useful; sharing one universal vocabulary is not.

# 2. Product scope and success criteria

## 2.1 Goals

Detect anomalous behavior in logs, code changes, network traffic, and infrastructure/service metrics.

Operate with primarily normal training data and sparse analyst labels.

Provide evidence for every alert: contributing events, metrics, flows, code lines, and contextual changes.

Run inference on commodity CPU infrastructure using compact models and ONNX Runtime.

Support both single-server installations and horizontally scalable clustered deployments.

Provide feedback workflows for false-positive suppression, threshold calibration, and controlled retraining.

Keep collection and model execution isolated from production request paths.

## 2.2 Non-goals for MVP

Automatic remediation or blocking of network traffic.

Full packet payload inspection by a neural model.

Replacement of SIEM, EDR, static analysis, dependency scanning, or secret scanning.

Perfect attribution of attacks or root cause from anomaly scores alone.

Unsupervised online model weight updates in production.

## 2.3 Success metrics

| Metric | MVP target | Production target |
| --- | --- | --- |
| Actionable alert precision | >= 50% in pilot | >= 70% after calibration |
| Known-incident recall | >= 80% | >= 90% |
| Median detection latency | < 5 minutes | < 2 minutes |
| Inference service availability | 99.5% | 99.9% |
| P95 API latency excluding searches | < 500 ms | < 250 ms |
| False alerts per monitored service/day | <= 3 | <= 1 |
| Evidence completeness | >= 90% alerts have top contributors | >= 98% |

# 3. System context and architecture

## 3.1 Logical architecture

Collectors / Sensors
  OpenTelemetry Collector     Git Provider Webhook      Zeek / Flow Exporter
          |                          |                         |
          +------------- Ingestion Gateway ------------------+
                                     |
                           Event Bus / Durable Queue
                                     |
              +----------------------+----------------------+
              |                      |                      |
        Log Processor          Code Processor         Flow Processor
              |                      |                      |
        Log Model Service      Code Model Service      Network Model Service
              |                                             |
              +---------------- Metrics Processor ----------+
                                     |
                              Metrics Model Service
                                     |
                           Correlation / Incident Engine
                                     |
              +----------------------+----------------------+
              |                      |                      |
          REST API              Search Store          Alert Connectors
              |
          Web Console

## 3.2 Main components

| Component | Responsibilities | Suggested implementation |
| --- | --- | --- |
| Ingestion Gateway | Authenticate producers, validate envelopes, enforce quotas, enqueue events | Python FastAPI or Go; OTLP receiver through OpenTelemetry Collector |
| Event bus | Buffer bursts, isolate services, replay data | Kafka/Redpanda; NATS JetStream acceptable for smaller deployments |
| Stream processors | Normalize, enrich, sessionize/window, route model inputs | Python workers; Kafka Streams/Flink optional at scale |
| Model services | Batch inference, version selection, health and metrics | Python, ONNX Runtime, gRPC internally |
| Correlation Engine | Join findings, score incidents, deduplicate, apply suppression | Python service with PostgreSQL and Redis |
| Search store | Time-indexed raw/enriched evidence | OpenSearch or ClickHouse |
| Metadata store | Assets, models, incidents, feedback, configs | PostgreSQL |
| Object store | Training datasets, model artifacts, reports | S3-compatible storage |
| Web console | Investigation, configuration, model health, feedback | React/TypeScript |

## 3.3 Multi-tenancy and isolation

Every event, model request, finding, and incident must include tenant_id and environment_id. Data access is filtered at the database and application layers. Model artifacts may be global, tenant-specific, or environment-specific. The MVP may support one tenant in the UI, but schemas and APIs must retain tenancy fields to avoid the traditional future migration ritual of pain and regret.

# 4. Technology baseline

| Area | Baseline | Notes |
| --- | --- | --- |
| Runtime | Python 3.12 | ML and backend services |
| ML framework | PyTorch 2.x for training | Export final models to ONNX |
| Inference | ONNX Runtime CPU | Dynamic INT8 quantization where accuracy permits |
| API | FastAPI + Pydantic v2 | REST external; gRPC optional internal |
| Database | PostgreSQL 16+ | Metadata, incidents, feedback, configuration |
| Search/analytics | ClickHouse or OpenSearch | Choose one during inception based on existing operations skills |
| Queue | Kafka-compatible broker | Partition by tenant/environment/asset |
| Cache | Redis | Deduplication, short-lived joins, rate limiting |
| Telemetry | OpenTelemetry | Logs, metrics, traces for the application itself |
| Packaging | Docker | Kubernetes Helm charts plus Docker Compose development stack |
| Frontend | React + TypeScript | Component library chosen by product team |
| CI/CD | GitHub Actions or equivalent | Lint, tests, scans, images, model validation |

# 5. Data ingestion and canonical schemas

## 5.1 Common event envelope

{
  "event_id": "uuid",
  "event_type": "log|code_change|network_flow|metric_sample|deployment",
  "schema_version": "1.0",
  "tenant_id": "tenant-a",
  "environment_id": "prod-us-west",
  "asset_id": "payments-api-03",
  "service_id": "payments-api",
  "observed_at": "2026-07-26T20:41:00.123Z",
  "ingested_at": "2026-07-26T20:41:01.004Z",
  "trace_id": "optional",
  "source": {"type": "otel", "instance": "collector-1"},
  "labels": {"region": "us-west-2", "version": "2026.07.26.4"},
  "payload": {}
}

## 5.2 Required enrichment

Asset role, service ownership, environment, region, deployment version, and criticality.

For runtime events: trace_id, span_id, container/pod/node identifiers where available.

For code changes: repository, branch, commit, pull request, author identity, changed file and function.

For network events: source/destination asset roles, internal/external classification, service and protocol.

For metric samples: unit, aggregation, sampling interval, dimensions, and missing-data indicator.

## 5.3 Retention defaults

| Data | Hot retention | Archive retention | Notes |
| --- | --- | --- | --- |
| Normalized events | 30 days | 12 months | Configurable by tenant |
| Raw logs/flows | 7-30 days | Optional | May contain sensitive data |
| Model findings | 180 days | 24 months | Required for evaluation |
| Incidents and feedback | 24 months | Indefinite | Audit trail |
| Training snapshots | N/A | At least 3 versions | Immutable manifests and hashes |
| Model artifacts | N/A | All promoted versions | Do not overwrite |

# 6. Model A: log anomaly detection

## 6.1 Objective

Learn normal sequences of structured log events and score windows that contain unexpected templates, ordering, frequency, or parameter categories. Start with normal-only self-supervised training inspired by LogBERT.

## 6.2 Preprocessing pipeline

Strip or separately parse timestamps, levels, hostnames, trace identifiers, and structured JSON fields.

Mask volatile values such as UUIDs, IP addresses, file paths, hashes, durations, and counts using configurable regex rules.

Apply Drain3 to obtain template_id and template_text.

Create sequences by trace, session, request, process, or fixed time window. Fallback: service plus asset sliding window.

Encode template IDs plus categorical side features such as severity, service, and source component.

Retain an evidence map from every model token to the original event.

## 6.3 Model configuration

| Parameter | Initial value | Tuning range |
| --- | --- | --- |
| Layers | 4 | 3-6 |
| Hidden size | 256 | 128-384 |
| Attention heads | 4 | 4-8 |
| Feed-forward size | 512 | 256-1024 |
| Max sequence length | 128 | 64-256 |
| Vocabulary | Template IDs + special tokens | 2,000-50,000 |
| Dropout | 0.1 | 0.05-0.2 |

## 6.4 Training objectives

Masked event modeling: predict masked template IDs from surrounding events.

Volume of hypersphere minimization or embedding compactness objective over normal windows.

Optional order-corruption classification using swapped, inserted, deleted, or duplicated events.

Optional parameter-category prediction for values intentionally separated from templates.

## 6.5 Inference output

{
  "model": "log-bert-small",
  "model_version": "1.3.0",
  "window_id": "uuid",
  "score": 0.94,
  "threshold": 0.82,
  "top_contributors": [
    {"event_id": "...", "template_id": 431, "surprise": 0.91},
    {"event_id": "...", "template_id": 89, "surprise": 0.73}
  ],
  "reason_codes": ["UNEXPECTED_TEMPLATE", "UNUSUAL_ORDER"]
}

## 6.6 Model-specific acceptance tests

Replay of a known anomalous sequence exceeds the calibrated threshold.

Known maintenance and deployment sequences remain below threshold after inclusion in baseline data.

Every scored token maps back to an original event.

New templates are flagged separately from sequence anomalies and do not silently expand the vocabulary.

# 7. Model B: source-code anomaly and risk detection

## 7.1 Objective

Score code changes for unusualness relative to repository history and for security/operational risk. The model augments deterministic scanners; it never replaces them.

## 7.2 Trigger and scope

Run on pull-request creation/update, direct pushes to protected branches, and scheduled repository rescans.

Analyze changed functions/classes and surrounding context rather than entire repositories.

Cap each unit to the model token limit; split large functions with overlap and aggregate max/top-k scores.

Ignore generated and vendored code by default, with repository-specific overrides.

## 7.3 Inputs

| Feature group | Examples |
| --- | --- |
| Code text | Before/after function, unified diff, imports, call sites |
| Repository context | Language, path, component, ownership, branch protection |
| Change metadata | Author, commit size, review status, deployment proximity |
| Static-analysis signals | Semgrep/CodeQL rule IDs, severity, secrets, dependency changes |
| Historical features | Novel API calls, author-file novelty, function embedding distance |

## 7.4 Model design

Use a CodeBERT-compatible tokenizer and encoder. Start with CodeBERT for proof of concept, then distill or prune to a 4-6 layer student.

Concatenate control tokens for language, file category, and change type with the normalized diff.

Use multi-label classification heads for security-sensitive change, dangerous API, authentication/authorization change, external communication, secret handling, and general anomaly.

Add a contrastive head that places historically similar changes near one another and anomalous changes farther away.

Calibrate model scores per language and repository because a shell invocation in a build tool is not equivalent to one in a request handler.

## 7.5 Labels and weak supervision

Confirmed security fixes and reverted defective commits provide positive examples.

Static-analysis findings can provide weak labels but must not be treated as unquestionable truth.

Historical accepted changes provide normal examples after excluding incidents and emergency fixes.

Reviewer dispositions become supervised labels after quality checks.

## 7.6 Output and developer integration

{
  "repository": "payments-service",
  "commit": "abc123",
  "file": "src/auth/session.py",
  "symbol": "create_session",
  "score": 0.87,
  "categories": {
    "dangerous_api": 0.92,
    "auth_change": 0.78,
    "external_communication": 0.11
  },
  "scanner_findings": ["semgrep.python.lang.security.audit.subprocess-shell-true"],
  "evidence_lines": [42, 43],
  "recommendation": "Require security review"
}

Required safeguard A low ML score must never suppress a high-severity deterministic scanner finding. The fusion logic uses the maximum applicable severity and preserves all scanner evidence.

# 8. Model C: network-flow anomaly detection

## 8.1 Objective

Model sequences of network connections and protocol transactions to detect unusual destinations, services, communication patterns, volume categories, and connection states. The default data source is Zeek structured logs; NetFlow/IPFIX is supported through the same canonical schema.

## 8.2 Supported Zeek inputs

| Log | Fields used initially |
| --- | --- |
| conn.log | orig/resp asset roles, ports, protocol, service, duration, bytes, packets, state, history |
| dns.log | query category, qtype, response code, answer count, TTL buckets |
| ssl.log | TLS version, cipher, server name category, validation status, certificate novelty |
| http.log | method, status class, host category, URI category, request/response size buckets |
| notice.log | Zeek notice type and severity as deterministic context |

## 8.3 Privacy-preserving feature engineering

Replace raw internal IP addresses with stable asset IDs and roles.

Bucket byte, packet, duration, and timing values using quantiles fitted on training data.

Encode external peers using approved categories such as ASN, country, domain category, or hashed destination ID.

Do not persist packet payloads in the ML pipeline.

Create novelty flags: first seen for asset, first seen for service, and rare across tenant.

## 8.4 Sequence construction

Primary: per-source-asset windows of 64-256 ordered flow events.

Secondary: service-to-service communication windows for topology anomalies.

Optional DNS/TLS sub-sequences linked by Zeek UID or temporal join.

Window stride is configurable; default 25% of sequence length.

## 8.5 Model configuration and objectives

| Parameter | Initial value |
| --- | --- |
| Layers | 3 |
| Hidden size | 128 |
| Attention heads | 4 |
| Sequence length | 128 |
| Categorical embeddings | Protocol, service, roles, state, novelty |
| Numeric projection | Bucket embeddings plus normalized values |
| Primary objective | Masked categorical/numeric feature reconstruction |
| Secondary objective | Window anomaly classification using synthetic corruptions |

Synthetic corruptions include destination replacement, unusual port/service pairings, volume spikes, connection-state replacement, and event-order changes. They are training aids, not substitutes for real incident evaluation.

## 8.6 Explainability

Return top unusual flows and feature-level reconstruction errors.

Compare the current peer/service distribution with the asset baseline.

Show first-seen and rarity context as deterministic evidence.

Never present attention weights alone as causal explanations.

# 9. Model D: server-metrics anomaly detection

## 9.1 Objective

Detect anomalies in multivariate numerical time series for hosts, containers, services, and databases. The model must identify both point anomalies and sustained anomalous segments while preserving the metrics that contributed most strongly.

## 9.2 Initial metric set

| Category | Metrics |
| --- | --- |
| Compute | CPU utilization, load, throttling, run queue |
| Memory | Used, available, swap, page faults, OOM events |
| Storage | Read/write bytes, IOPS, latency, queue depth, filesystem usage |
| Network | Bytes/packets, drops, retransmits, connection counts |
| Service | Request rate, error rate, p50/p95/p99 latency, queue depth |
| Runtime | GC pause, heap, thread count, event-loop lag |
| Database | Connections, lock waits, query latency, replication lag |

## 9.3 Preprocessing

Resample to a configurable regular interval, initially 60 seconds.

Apply robust scaling per metric using training median and interquartile range.

Add missingness masks and time-since-last-observation features.

Add cyclical hour/day features and optional deployment/maintenance indicators.

Create sliding windows of 60-240 steps depending on service dynamics.

Exclude metrics with insufficient history or excessive missingness.

## 9.4 Model design

Use a compact Transformer encoder inspired by multivariate time-series anomaly models. The initial implementation should favor maintainability over reproducing every specialized research mechanism. Train the model to reconstruct masked time points and optionally forecast the next interval. The anomaly score combines reconstruction error, forecast error, and robust deviation from the recent baseline.

| Parameter | Initial value | Notes |
| --- | --- | --- |
| Layers | 3 | May reduce to 2 for edge deployments |
| Hidden size | 96 | Projection from metric dimension |
| Attention heads | 4 | Must divide hidden size |
| Window length | 120 | Two hours at one-minute sampling |
| Mask ratio | 15% | Random spans plus individual values |
| Loss | Huber | Less sensitive than MSE to contaminated training data |

## 9.5 Output

{
  "asset_id": "payments-api-03",
  "window_end": "2026-07-26T20:41:00Z",
  "score": 0.89,
  "segment_start": "2026-07-26T20:34:00Z",
  "contributors": [
    {"metric": "http.error_rate", "contribution": 0.41, "direction": "high"},
    {"metric": "db.pool_wait_ms", "contribution": 0.28, "direction": "high"},
    {"metric": "cpu.utilization", "contribution": 0.16, "direction": "high"}
  ]
}

# 10. Correlation and incident scoring

## 10.1 Finding normalization

Each model emits a finding with a score in [0,1], calibrated confidence, threshold, asset/service identifiers, evidence references, model version, and reason codes. The correlation service must not assume raw scores from different models are comparable before calibration.

## 10.2 Correlation keys and windows

| Key | Use |
| --- | --- |
| tenant + environment | Hard isolation boundary |
| asset_id / service_id | Primary runtime grouping |
| trace_id | Direct request-level correlation |
| deployment_id / version | Connect code change with runtime behavior |
| network peer/service edge | Connect traffic changes to assets |
| time window | Default +/- 15 minutes; configurable by rule |

## 10.3 Initial risk formula

features = [
  calibrated_log_score,
  calibrated_code_score,
  calibrated_network_score,
  calibrated_metric_score,
  asset_criticality,
  deployment_recency,
  affected_asset_count,
  deterministic_rule_severity,
  first_seen_indicator
]
incident_risk = logistic_regression(features)

Train the fusion model only after sufficient analyst feedback exists. Before then, use explicit weighted rules and record all features so the future model can be trained reproducibly.

## 10.4 Deduplication and lifecycle

Merge findings with the same service, reason family, and overlapping time range.

Reopen an incident when risk increases materially or new evidence categories appear.

Automatically resolve only low-severity incidents after a quiet period; high-severity incidents require human closure.

Retain all changes as append-only incident history events.

# 11. Application services and APIs

## 11.1 Service boundaries

| Service | Public responsibilities |
| --- | --- |
| API Gateway | Authentication, authorization, request validation, pagination, rate limits |
| Asset Service | Assets, services, ownership, topology, criticality |
| Ingestion Service | Event intake and validation |
| Model Registry Service | Model metadata, stages, compatibility, rollback |
| Inference Router | Batching and routing to model services |
| Incident Service | Findings, incidents, status, assignment, comments, feedback |
| Configuration Service | Thresholds, windows, masks, suppressions, collectors |
| Training Orchestrator | Dataset snapshots, jobs, evaluation, promotion gates |

## 11.2 REST endpoints

| Method and path | Purpose |
| --- | --- |
| POST /v1/events | Ingest canonical events when OTLP/Kafka is not used |
| GET /v1/incidents | Search incidents by time, severity, asset, status, model |
| GET /v1/incidents/{id} | Retrieve timeline and evidence |
| PATCH /v1/incidents/{id} | Assign, change status, add disposition |
| POST /v1/findings/{id}/feedback | Record true/false positive and notes |
| GET /v1/assets/{id}/baseline | Summarize learned baseline and drift |
| GET /v1/models | List deployed and candidate model versions |
| POST /v1/models/{id}/promote | Promote after authorization and gates |
| POST /v1/training-jobs | Create reproducible training run |
| GET /v1/health/models | Model readiness and artifact status |

## 11.3 API conventions

Use opaque UUIDs externally.

Return RFC 7807 problem details for errors.

Use cursor pagination for event and incident timelines.

Use idempotency keys for ingestion and state-changing requests.

Require optimistic concurrency tokens for incident updates.

Document endpoints with OpenAPI and generate typed frontend clients.

# 12. User interface

## 12.1 Primary screens

| Screen | Required capabilities |
| --- | --- |
| Overview | Incident counts, severity trend, affected services, model health, ingestion lag |
| Incident queue | Filtering, sorting, assignment, bulk disposition, saved views |
| Incident detail | Unified timeline, four model cards, raw evidence links, deployment and topology context |
| Asset detail | Baseline behavior, recent anomalies, peer graph, metrics, owner |
| Code finding | Diff view, highlighted evidence lines, scanner findings, review state |
| Model operations | Version, data window, metrics, drift, promotion/rollback history |
| Configuration | Thresholds, suppressions, integrations, retention, asset criticality |

## 12.2 Incident evidence presentation

Show model score, calibrated confidence, threshold, and model version.

Show the top three to five contributors by default; expand for complete evidence.

Distinguish learned anomalies from deterministic rule matches.

Link code findings to commit and pull request; link runtime evidence by trace ID where available.

Never label an anomaly as malicious unless supported by an explicit rule or analyst disposition.

# 13. Model training and MLOps

## 13.1 Dataset snapshot

{
  "dataset_id": "logs-prod-us-west-2026w28-v1",
  "source_query": "...",
  "start": "2026-06-01T00:00:00Z",
  "end": "2026-07-12T00:00:00Z",
  "schema_version": "1.0",
  "preprocessor_version": "logprep-2.1.0",
  "exclusions": ["incident-123", "maintenance-window-44"],
  "row_count": 18203444,
  "content_hash": "sha256:..."
}

## 13.2 Training pipeline stages

Validate source completeness and schema compatibility.

Create immutable snapshot and manifest.

Fit preprocessing artifacts only on training data.

Train with fixed random seeds and captured dependency lockfile.

Evaluate on chronological validation and test periods.

Run adversarial/synthetic scenario tests and performance benchmarks.

Export to ONNX, quantize candidate, and compare accuracy.

Register artifact with model card and evaluation report.

Promote to shadow, canary, then active stages.

## 13.3 Promotion gates

| Gate | Requirement |
| --- | --- |
| Schema | Compatible with current inference input contract |
| Quality | Meets modality-specific precision/recall and false-alert limits |
| Regression | No material loss on protected benchmark scenarios |
| Performance | Meets CPU, memory, throughput, and latency budgets |
| Explainability | Evidence references present and valid |
| Security | Artifact hash, dependency scan, restricted deserialization |
| Rollback | Previous active model remains available |

## 13.4 Drift detection

Input drift: template vocabulary growth, categorical distribution shift, metric distribution shift, new peers/services.

Score drift: changes in anomaly score distribution and alert volume.

Outcome drift: precision changes based on analyst dispositions.

Drift creates a review task; it does not automatically retrain or promote a model.

# 14. Security, privacy, and compliance

## 14.1 Threat model priorities

Compromised collector sends forged or excessive telemetry.

Attacker poisons training data so malicious behavior becomes normal.

Model artifact or dependency is replaced.

Unauthorized user views logs, code, or network metadata.

Prompt-like content inside logs or code attempts to influence later human/AI workflows.

Incident evidence exposes secrets, tokens, personal data, or proprietary source.

## 14.2 Required controls

| Control | Implementation requirement |
| --- | --- |
| Authentication | OIDC for users; mTLS or signed tokens for collectors |
| Authorization | RBAC with tenant/environment scoping; least privilege |
| Encryption | TLS in transit; managed encryption at rest |
| Secrets | External secret manager; never store secrets in model configs |
| Redaction | Configurable ingestion-time masking for tokens, emails, and identifiers |
| Audit | Append-only records for login, config, model promotion, incident changes |
| Training integrity | Snapshot exclusions, incident quarantine, dataset hashes, approvals |
| Artifact integrity | Signed images and model hashes; restricted artifact loaders |
| Network | Private model services; controlled egress; no direct public endpoints |
| Retention | Per-tenant policy with verified deletion jobs |

## 14.3 Code privacy

Source code must remain within the customer-controlled deployment unless an explicit external processing agreement exists. The default architecture trains and serves the code model locally and stores only the necessary diff evidence. Repository credentials are short-lived and scoped read-only except where pull-request comments are enabled.

# 15. Reliability, scalability, and observability

## 15.1 Performance budgets

| Pipeline | Initial sustained throughput | P95 model latency | Batching |
| --- | --- | --- | --- |
| Logs | 10,000 events/s | < 150 ms per batch | Up to 64 windows |
| Network flows | 5,000 flows/s | < 150 ms per batch | Up to 64 windows |
| Metrics | 100,000 samples/min | < 100 ms per batch | Up to 128 windows |
| Code | 20 changed units/s in CI bursts | < 2 s per unit | Up to 16 units |
| Correlation | 1,000 findings/s | < 250 ms | Micro-batch allowed |

## 15.2 Backpressure and degraded modes

Collectors buffer locally within a bounded limit and expose dropped-event counters.

Ingestion rejects invalid data to a dead-letter topic with reason codes.

When a model service is unavailable, retain inputs for replay and mark coverage gaps.

Correlation continues with available modalities and explicitly indicates missing signals.

Code analysis failures do not block merges by default during pilot; policy can become blocking after validation.

## 15.3 Self-observability

Ingestion rate, validation failures, queue lag, processor lag, model batch size, inference latency, and error rate.

Score distributions, alert rates, threshold crossings, evidence failures, and per-model coverage.

Database/search latency, incident correlation delay, webhook failures, and UI API errors.

Traces across ingestion, processing, inference, correlation, and incident creation using OpenTelemetry.

# 16. Testing strategy

## 16.1 Test layers

| Layer | Coverage |
| --- | --- |
| Unit | Preprocessors, schemas, score calculations, rules, permissions |
| Contract | Event schemas, model I/O, APIs, queue messages |
| Model | Data leakage, metrics, calibration, robustness, explainability mapping |
| Integration | Collector to incident path, replay, dead-letter handling |
| End-to-end | Synthetic incidents spanning all four modalities |
| Performance | Sustained load, bursts, batching, memory, queue recovery |
| Security | RBAC, tenant isolation, secrets, dependency and image scans |
| Chaos | Model outage, broker partition, database failover, delayed events |

## 16.2 Required cross-modal scenarios

| Scenario | Expected findings |
| --- | --- |
| Risky deployment | Code risk, new log sequence, error/latency metric anomaly |
| Credential misuse | Authentication log anomaly, unusual external/internal network peer |
| Data exfiltration simulation | Outbound flow volume/destination anomaly, possible process/log anomaly |
| Resource leak | Memory/GC metric anomaly, repeated warning logs, no code finding unless recent change |
| Benign deployment | Code changes and expected restart logs without incident after suppression/context |
| Backup job | High I/O and network volume recognized as scheduled normal behavior |

## 16.3 Chronological evaluation

Training, validation, and test data must be split by time and by incident to prevent leakage. Random event-level splits are prohibited for final evaluation. Report point-level metrics only alongside incident-level recall, detection latency, and false alerts per service-day.

# 17. Deployment architecture

## 17.1 Environments

| Environment | Purpose |
| --- | --- |
| Local | Docker Compose with sample telemetry and small models |
| Development | Shared integration cluster; synthetic data only by default |
| Staging | Production-like scale and redacted replay data |
| Production | Tenant-isolated data and approved model versions |
| Training | Separate compute namespace/account with controlled data access |

## 17.2 Kubernetes workload pattern

Deploy each model as an independent autoscaled service with CPU requests/limits and readiness probes.

Use separate node pools for stateful stores and model inference when possible.

Mount model artifacts read-only or download verified artifacts during initialization.

Use PodDisruptionBudgets for ingestion, correlation, and active model services.

Apply network policies so only the inference router can call model services.

## 17.3 Model rollout

Shadow: score copied traffic without creating visible incidents.

Canary: create findings for a small set of services or percentage of traffic.

Active: use as the default version.

Rollback: switch registry pointer to the previous active artifact without rebuilding images.

# 18. Repository structure

/anomaly-platform
  /apps
    /api-gateway
    /incident-service
    /correlation-service
    /web-console
  /collectors
    /otel-config
    /zeek-adapter
    /git-webhook
  /pipelines
    /log-processor
    /code-processor
    /network-processor
    /metrics-processor
  /models
    /log_model
    /code_model
    /network_model
    /metrics_model
    /common
  /training
    /orchestrator
    /evaluation
    /datasets
  /schemas
    /events
    /findings
    /api
  /deploy
    /compose
    /helm
    /terraform
  /tests
    /fixtures
    /integration
    /e2e
    /performance
  /docs

## 18.1 Engineering conventions

Share schemas through versioned packages, not copied source files.

Keep model preprocessing code reusable between training and inference and validate artifact compatibility.

Use typed configuration with environment-variable overrides and safe defaults.

Use database migrations and backward-compatible queue/event changes.

Pin dependencies and generate software bills of materials for application and model images.

# 19. Delivery plan

| Phase | Weeks | Deliverables |
| --- | --- | --- |
| 0. Inception | 1-2 | Architecture decisions, schemas, sample data, threat model, development stack |
| 1. Platform foundation | 3-5 | Ingestion, queue, stores, asset metadata, base API, authentication |
| 2. Metrics and logs | 6-9 | Metrics model, LogBERT pipeline, findings, initial incident UI |
| 3. Network | 10-12 | Zeek adapter, flow model, topology context, network evidence UI |
| 4. Code | 13-14 | Git integration, CodeBERT pipeline, scanner fusion, diff UI |
| 5. Correlation and pilot | 15-16 | Cross-modal rules, feedback, dashboards, pilot deployment |
| 6. Production hardening | 17-24 | Scale, HA, drift, model registry, security review, runbooks |

## 19.1 Suggested team

| Role | Allocation |
| --- | --- |
| Technical lead / architect | 1 |
| Backend/platform engineers | 2-3 |
| ML engineers | 2 |
| Frontend engineer | 1 |
| Security engineer | 0.5-1 |
| SRE/DevOps | 0.5-1 |
| Product/analyst representative | 0.5 |

# 20. Acceptance criteria

All four models ingest production-shaped data and emit versioned normalized findings.

A synthetic cross-modal incident appears in the UI with log, code, network, and metric evidence linked in one timeline.

Every finding identifies the model artifact, preprocessing version, threshold, and source events.

Analysts can assign, disposition, suppress, and comment on incidents with an audit trail.

The platform tolerates a model-service outage without losing queued input and replays it after recovery.

Tenant/environment authorization tests demonstrate no cross-boundary data access.

Model rollout supports shadow, canary, active, and rollback states.

Load tests meet the initial performance budgets on documented reference hardware.

Runbooks cover collector failure, queue lag, model rollback, false-alert spikes, and compromised training data.

Documentation includes local setup, architecture, API, schema, training, deployment, and operator guides.

# Appendix A. Configuration examples

## A.1 Model routing configuration

models:
  log:
    active_version: log-bert-small:1.3.0
    threshold: 0.82
    max_batch_size: 64
  code:
    active_version: codebert-student:1.0.0
    threshold: 0.78
    fail_ci_on_high_risk: false
  network:
    active_version: flow-bert-small:1.1.0
    threshold: 0.84
    sequence_length: 128
  metrics:
    active_version: metrics-transformer:1.2.0
    threshold: 0.80
    sample_interval_seconds: 60
correlation:
  window_minutes: 15
  minimum_incident_risk: 0.65

## A.2 Suppression rule

- id: scheduled-backup-io
  match:
    service_id: backup-agent
    schedule: "0 2 * * *"
    reason_codes: ["METRIC_IO_SPIKE", "NETWORK_VOLUME_SPIKE"]
  action: lower_severity
  expires_at: 2026-12-31T23:59:59Z
  owner: infrastructure-team

# Appendix B. Reference event payloads

## B.1 Network flow payload

{
  "protocol": "tcp",
  "service": "postgres",
  "source_asset_id": "frontend-03",
  "source_role": "frontend",
  "destination_asset_id": "database-01",
  "destination_role": "database",
  "source_port_bucket": "ephemeral",
  "destination_port": 5432,
  "duration_ms": 830,
  "bytes_out": 9412,
  "bytes_in": 2081,
  "connection_state": "SF",
  "peer_first_seen": false
}

## B.2 Metric sample payload

{
  "metric_name": "http.server.duration.p95",
  "value": 412.7,
  "unit": "ms",
  "aggregation": "p95",
  "interval_seconds": 60,
  "dimensions": {"route": "/checkout", "status_class": "2xx"},
  "missing": false
}

# Appendix C. Research references

1. OpenTelemetry Collector documentation. Vendor-agnostic reception, processing, and export of traces, metrics, and logs. https://opentelemetry.io/docs/collector/

2. OpenTelemetry Logs specification. Uniform resource enrichment and correlation across telemetry signals. https://opentelemetry.io/docs/specs/otel/logs/

3. Zeek documentation: Monitoring with Zeek. Structured transaction and extracted-content logs for network monitoring. https://docs.zeek.org/en/master/about/monitoring.html

4. Drain3 repository. Streaming online log-template mining. https://github.com/logpai/Drain3

5. Guo, Yuan, and Wu, LogBERT. Self-supervised BERT framework for learning normal log-sequence patterns. https://arxiv.org/abs/2103.04475

6. Feng et al., CodeBERT. Pretrained representations for programming and natural languages. https://aclanthology.org/2020.findings-emnlp.139/

7. Manocchio et al., FlowTransformer. Transformer framework and evaluation for flow-based network intrusion detection. https://arxiv.org/abs/2304.14746

8. Xu et al., Anomaly Transformer. Transformer-based multivariate time-series anomaly detection using association discrepancy. https://arxiv.org/abs/2110.02642

9. Jeong et al., AnomalyBERT. Self-supervised Transformer approach for time-series anomaly detection. https://arxiv.org/abs/2305.04468

10. ONNX Runtime documentation. Production inference runtime and model optimization/quantization guidance. https://onnxruntime.ai/docs/performance/model-optimizations/quantization.html